# HealthConnect Clinic Experience Lab

Week 5 Project Summary — Generative AI Track

Programme: AnalystLab Africa Experience Lab

Track: Generative AI

Week: Week 5

# 1. Planned for Week 5

Build an initial working prototype of the HealthConnect Healthcare Information Assistant based on the Week 4 design: review the confirmed assistant design, develop and test prompts/logic for the approved use cases, integrate the Knowledge Base as the sole information source, run realistic test scenarios across all required categories, and produce a demonstrable prototype workflow.

# 2. What Was Actually Completed

- Built a working Python prototype (classify → retrieve → respond) implementing the Week 4 assistant design, developed and tested interactively in Google Colab.

- Structured the Knowledge Base into seven retrievable topic chunks, then restructured it further mid-week to separate patient-facing content from internal-only guidance after discovering a leakage issue.

- Ran a 13-case test suite covering normal, ambiguous, unsupported, escalation (medical and emergency), and information-unavailable scenarios.

- Found and fixed two real issues during testing: an internal-instruction leak into patient-facing output, and two missed escalations (a medical and an emergency case) caused by incomplete keyword coverage.

- Documented one unresolved limitation (action requests vs. information requests being treated identically) as a carried-forward item rather than fixing everything in a single week.

# 3. Key Findings / Development Outcomes

- The Week 4 design held up well structurally — no use case, boundary, or escalation category needed to change.

- Keyword-based safety detection is fragile to rephrasing: the same underlying concept ("can't breathe" vs. "cannot breathe") can be missed entirely depending on exact wording. This is the most important technical finding of the week.

- Separating patient-facing content from internal instructions in the Knowledge Base structure is not optional — it is a required safeguard, not just good practice, since without it internal guidance can be surfaced directly to patients.

# 4. Major Challenges Encountered

- Two genuine safety gaps were only surfaced through active testing, not through the Week 4 design review — reinforcing that testing against real (if simple) queries is necessary, not just a formality.

- Keyword-based logic has a hard ceiling: every fix this week was reactive (expand the list after a failure is found), which does not scale to all possible phrasings a real patient might use.

# 5. Important Decisions Made

- Chose to implement a rule-based (keyword classification + retrieval) prototype rather than integrating a hosted LLM this week, to keep the focus on validating the assistant's decision logic and safety behaviour before adding generation complexity.

- Chose to fix the internal-instruction leak and the two escalation misses immediately upon discovery, but to leave the booking action/information ambiguity as a documented limitation for Week 6, to avoid over-scoping a single week's testing cycle.

# 6. Changes to the Week 4 Approach

The overall workflow design (screen → retrieve → generate) is unchanged. The one structural addition is the patient_text / internal_note split within the Knowledge Base, which was not anticipated in Week 4 and was added directly in response to a testing finding.

# 7. Cross-Track Collaboration Completed

A candidate collaboration point was identified with the Data Analytics/Data Science tracks (appointment-dataset variables such as reminder_sent and distance_to_clinic_km as possible future assistant topics), but this has not yet involved a direct exchange with another intern. Full details are documented in Section 9 of the Prototype Package; this should be updated with an actual cross-track conversation before final submission where possible.

# 8. Remaining Work

- Resolve the booking action-vs-information ambiguity.

- Add basic entity-awareness to location-related retrieval (e.g., correctly handling a query about a location the clinic does not have).

- Evaluate moving from keyword-based classification/retrieval toward a more robust approach (e.g., LLM-based intent detection) given the safety gaps found this week.

# 9. Proposed Focus for Week 6

- Address the keyword-matching limitations identified this week, prioritising safety-related detection (medical/emergency) given the direct evidence of missed cases.

- Expand the test suite with a wider range of rephrasings, particularly for escalation categories.

- Follow up on the Data Analytics/Data Science collaboration point to confirm whether it becomes an approved, in-scope assistant feature.